Modern Sports Intelligence

Feature Roadmap

Version 10.0  |  March 17, 2026

From Launch Through 2028 - 280+ Phases of Innovation

# Table of Contents

1. Roadmap Overview

2. Release Summary Timeline

3. Version 1.0 - Core Platform Launch

4. Version 2.0 - Competitive Moat

5. Version 3.0 - Advanced Intelligence

6. Version 4.0 - Multi-Sport & Quantitative

7. Version 5.0 - Industry-First Innovation

8. Version 6.0-7.0 - Industry-Absent Features

9. Version 8.0 - Behavioral & Physical Intelligence

10. Version 9.0-10.0 - Enterprise & Group Scale

11. Beyond v10 - Future Vision

12. Dependencies & Risk Factors

13. Success Metrics by Phase

# 1. Roadmap Overview

The Modern Sports Intelligence roadmap spans 280+ development phases organized into 10 major versions. Each version builds on the previous, progressively expanding from core portfolio management to enterprise-scale collaborative intelligence.

## Strategic Principles

Ship value early: Core features that solve real problems ship first

Build moats incrementally: Each tier adds defensibility

AI-native from day one: Gemini integration is foundational, not bolted on

Local-first, cloud-synced: Offline capability is a first-class concern

Enterprise-ready architecture: RBAC, audit trails, and APIs designed in from the start

## Version Summary

| Version | Name | Phases | Status | Theme |
| --- | --- | --- | --- | --- |
| v1.0 | Core Platform | 1-14 | Shipped | Portfolio foundation & AI backbone |
| v2.0 | Competitive Moat | 15-38 | Shipped | Mobile, trading, analytics differentiation |
| v3.0 | Advanced Intelligence | 39-63 | Shipped | Professional-grade tools |
| v4.0 | Multi-Sport & Quant | 64-68 | Shipped | League hubs & quantitative finance |
| v5.0 | Industry-First | 69-178 | Shipped | Novel AI & genome capabilities |
| v6.0 | Industry-Absent I | 179-218 | Shipped | Features nobody else has |
| v7.0 | Industry-Absent II | 219-243 | Shipped | Behavioral & network intelligence |
| v8.0 | Physical & Behavioral | 244-263 | Shipped | IoT, biometrics, psychology |
| v9.0 | Enterprise I | 264-273 | Shipped | Team collaboration |
| v10.0 | Enterprise II | 274-283 | Shipped | Group scale & marketplace |

# 2. Release Summary Timeline

## Shipped Releases (v1.0 - v10.0)

All 10 major versions have been developed and shipped, encompassing 283 development phases and 309+ page components. The platform is live and serving users across all feature tiers.

## Upcoming Enhancements

| Timeline | Focus Area | Key Deliverables | Status |
| --- | --- | --- | --- |
| Q2 2026 | Polish & Performance | Performance optimization, bug fixes, UX refinements across all tiers | Planned |
| Q2 2026 | Live Data Integration | Connect AI models to real-time market data feeds (eBay, PWCC, Goldin) | Planned |
| Q3 2026 | Mobile Native | React Native wrapper for iOS/Android app store distribution | Planned |
| Q3 2026 | API Marketplace | Third-party developer API with documentation and partner onboarding | Planned |
| Q4 2026 | Real-Time Pricing | WebSocket-based live price feeds with sub-second updates | Concept |
| Q4 2026 | Blockchain Provenance | On-chain card provenance tracking with NFT certificates | Concept |
| Q1 2027 | Hardware Integration | IoT sensor connectivity for storage monitoring (production) | Concept |
| Q1 2027 | Institutional Onboarding | White-glove setup for card investment funds and dealers | Concept |
| Q2 2027 | International Expansion | Multi-language support, regional marketplace integrations | Future |
| Q3 2027 | AI Model Training | Custom fine-tuned models trained on sports card market data | Future |

# 3. Version 1.0 - Core Platform Launch

Phases 1-14  |  Status: Shipped

The foundational release establishing the core portfolio management experience and AI backbone.

## Phase Breakdown

| Phase | Feature | Description | Route |
| --- | --- | --- | --- |
| 1 | League Intelligence Dashboard | Real-time NAV, P/L tracking, institutional HUD | / |
| 2 | Collection & Inventory | Card CRUD, grading support, sold vault, bulk ops | /collection |
| 3 | Market Pulse Intelligence | Sentiment analysis, alpha correlation, lagging alerts | - |
| 4 | AI Discovery Engine | Gemini valuation, prospect discovery, live sync | - |
| 5 | Watchlist & Comparison | Target prices, alerts, side-by-side comparison | /favorites |
| 6 | AI Negotiation Arena | AI seller chat, sentiment tracking, deal analysis | - |
| 7 | Deep Search Intelligence | Semantic search by vibe, era, trajectory | /deep-search |
| 8 | Authentication | Supabase auth, login/signup, demo mode | /login |
| 9 | Stripe Billing | Multi-tier subscriptions, usage-based pricing | /billing |
| 10 | PressBox Hub | MLB API integration, live stats, player lookup | /mlb-stats |
| 11 | Player Directory | Browse/search players with breakout scores | /players |
| 12 | Scarcity Intelligence | Population reporting, Pop badges, Pop 1 alerts | - |
| 13 | Social Alpha Elite | Live hype feed, institutional collector tiers | - |
| 14 | Data Migration | localStorage to Supabase migration engine | - |

## Key Milestones

First user signup and collection import

AI valuation accuracy above 85% confidence threshold

Sub-2s dashboard load time with 500+ card collections

Successful Stripe billing integration with all tier features gated

# 4. Version 2.0 - Competitive Moat

Phases 15-38  |  Status: Shipped

Differentiated capabilities creating defensible advantages in mobile experience, trading, analytics, grading, and financial tools.

## Mobile & UX (Phases 15-18)

| Phase | Feature | Impact |
| --- | --- | --- |
| 15 | Mobile Native PWA | Offline support, haptic feedback, swipe gestures |
| 16 | Command Palette | Ctrl+K launcher with keyboard navigation |
| 17 | Skeleton Loaders | Perceived performance optimization |
| 18 | Accessibility Suite | ARIA, keyboard shortcuts, WCAG compliance |

## Trading & Execution (Phases 19-24)

| Phase | Feature | Impact |
| --- | --- | --- |
| 19 | Agentic Negotiation | Prototype automation with analytics |
| 20 | Institutional Liquidity Pool | Instant-liquidity marketplace |
| 21 | Auction Sniper | Automated bid timing optimization |
| 22 | Consignment Tracker | Fee reconciliation, local-first |
| 23 | Trade Block & Offers | Trade package evaluation |
| 24 | Break-Even Calculator | Minimum sale price after fees |

## Analytics & Intelligence (Phases 25-31)

| Phase | Feature | Impact |
| --- | --- | --- |
| 25 | Liquidity Intelligence | Order book simulation, depth heatmaps |
| 26 | Fiscal Intelligence | Tax-lot analysis, Schedule D exports |
| 27 | Cross-Correlation | Hedge modeling, diversification analysis |
| 28 | Macro-Sentinel | Early warning for global market shifts |
| 29 | Rebalancing Alerts | Portfolio drift threshold monitoring |
| 30 | Price History Charts | SMA, Bollinger Bands, statistics |
| 31 | Anomaly Detection | Statistical price movement anomalies |

## Grading, Insurance & Financial Tools (Phases 32-38)

| Phase | Feature | Impact |
| --- | --- | --- |
| 32 | Visual Audit Simulation | Vision-grading with ROI overlays |
| 33 | Grading Batch Planner | ROI-optimized grading submissions |
| 34 | Insurance Valuation Report | Replacement-cost documentation |
| 35 | Collector Audit Dossier | Combined tax/insurance/exit export |
| 36 | What-If Simulator | Portfolio change scenario modeling |
| 37 | Wax Break ROI Tracker | Sealed product investment analysis |
| 38 | eBay Listing Generator | SEO-optimized listing creation |

# 5. Version 3.0 - Advanced Intelligence

Phases 39-63  |  Status: Shipped

Professional-grade tools for sophisticated investors requiring deeper analytical capabilities, advanced trading, and comprehensive data management.

## Trading & Marketplace (Phases 39-42)

| Phase | Feature | Impact |
| --- | --- | --- |
| 39 | Deal Finder & Arbitrage | Cross-marketplace underpriced detection |
| 40 | Smart Collection Advisor | AI buy/sell recommendations |
| 41 | Rules Engine | Conditional automated trading with backtesting |
| 42 | Copy Trading | Mirror top-performer portfolios |

## Advanced Analytics (Phases 43-47)

| Phase | Feature | Impact |
| --- | --- | --- |
| 43 | Portfolio Time Machine | Historical snapshots with decision journal |
| 44 | Technical Analysis Suite | RSI, MACD, Fibonacci, volume profile |
| 45 | Set Registry | Set completion tracking with gap analysis |
| 46 | Grade Premium Analytics | Grade-over-grade multiplier analysis |
| 47 | Pop Report Growth Tracker | Supply/demand trend indicators |

## Data, Portfolio & Social (Phases 48-63)

| Phase | Feature | Impact |
| --- | --- | --- |
| 48-50 | Data Import Hub | CSV, eBay, PSA/BGS integration |
| 51 | Counterfeit Detection | AI authenticity scoring |
| 52 | Player Index | Career arc modeling |
| 53-55 | Insurance & Display | Policy management, digital showcases |
| 56 | Seasonal Strategy | Buy/sell timing by sport season |
| 57 | Multi-Currency | Exchange rates, cross-border pricing |
| 58-60 | Social Network | Followers, DMs, trade matching |
| 61 | Prospect Pipeline | Minor league tracking |
| 62 | Goal Planner | Financial target tracking |
| 63 | Event Planner | Card show preparation |

# 6. Version 4.0 - Multi-Sport & Quantitative

Phases 64-68  |  Status: Shipped

League-specific hubs and institutional-grade quantitative finance tools.

## Multi-Sport League Hubs

| Hub | Route | Key Differentiator |
| --- | --- | --- |
| NFL Hub | /nfl-hub | Draft capital tracking, injury report integration, position premiums |
| NBA Hub | /nba-hub | Trade deadline modeling, rookie contract correlation |
| NHL Hub | /nhl-hub | Young Guns tracking, award race correlation |
| Soccer Hub | /soccer-hub | Transfer window modeling, multi-league coverage |

## Quantitative Finance (Phases 64-68)

| Phase | Feature | Impact |
| --- | --- | --- |
| 64 | Monte Carlo Stress Testing | 1000+ paths, VaR, drawdown analysis |
| 65 | AI Predictive Grading | Pre-submission grade prediction |
| 66 | Tax-Loss Harvesting | Wash-sale aware loss optimization |
| 67 | Cross-Asset Correlation | S&P 500, crypto, bonds correlation |
| 68 | Liquidity & Exit Velocity | Market depth, liquidation planning |

## Extended Quantitative Features

| Feature | Route | Impact |
| --- | --- | --- |
| Liquidity Twin | /liquidity-twin | Venue-aware exit planning with synthetic spreads |
| Private Deal Room Agent | /private-deal-room-agent | Encrypted negotiations with AI support |
| Counterparty Trust Graph | /counterparty-trust-graph | Trust scoring from deal history |
| Catalyst Market | /catalyst-market | Event-driven opportunity detection |
| Portfolio Scenario Theater | /portfolio-scenario-theater | Persisted scenarios with hedging guidance |

# 7. Version 5.0 - Industry-First Innovation

Phases 69-178  |  Status: Shipped

The largest release, introducing 20 novel capabilities that have no equivalent in any competing platform.

## Next-Generation AI & Genome Intelligence

| Feature | Route | Innovation Category |
| --- | --- | --- |
| Card Genome Sequencer | /card-genome-sequencer | AI / Card Science |
| Injury Oracle | /injury-oracle | Predictive Analytics |
| Cross-Asset Correlation v2 | /cross-asset-correlation | Quantitative Finance |
| Collector Social Graph | /collector-social-graph | Network Intelligence |
| Restoration Simulator | /restoration-simulator | Grading Intelligence |
| Market Maker Arena | /market-maker-arena | Algorithmic Trading |
| Fractional Vault | /fractional-vault | Ownership Innovation |
| Portfolio Stress Tester | /portfolio-stress-tester | Risk Management |
| Rookie Pipeline Scanner | /rookie-pipeline-scanner | Prospect Intelligence |
| Forensics Lab | /forensics-lab | Authentication / Security |

## Pioneering Market Intelligence

| Feature | Route | Innovation Category |
| --- | --- | --- |
| Card Decay Predictor | /card-decay-predictor | Physical Science |
| Narrative Arc Engine | /narrative-arc-engine | Cultural Intelligence |
| Liquidity Depth Scanner | /liquidity-depth-scanner | Market Microstructure |
| Contagion Mapper | /contagion-mapper | Systemic Risk |
| Grail Index Constructor | /grail-index-constructor | Index Construction |
| Print Run Decoder | /print-run-decoder | Supply Intelligence |
| Temporal Arbitrage Radar | /temporal-arbitrage-radar | Time-Series Analysis |
| Collection DNA Mixer | /collection-dna-mixer | Genetic Optimization |
| Card Yield Farming | /card-yield-farming | Alternative Yield |
| Chaos Theory Simulator | /chaos-theory-simulator | Complex Systems |

# 8. Version 6.0-7.0 - Industry-Absent Features

Phases 179-243  |  Status: Shipped

Features that address problems no other platform has attempted to solve. These capabilities represent entirely new categories of sports card technology.

## v6.0 - Novel Market Intelligence (Phases 179-218)

| Feature | Category | What It Solves |
| --- | --- | --- |
| Injury Shockwave Engine | Real-time Impact | Instant portfolio recalculation on injury news |
| AR Vault Walkthrough | Immersive UX | 3D virtual gallery with live price overlays |
| HOF Probability Engine | Long-term Valuation | Career trajectory + HOF likelihood modeling |
| Market Microstructure | Order Flow | Level 2 bid-ask analysis for cards |
| Pop Forecaster | Supply Prediction | Future grading population modeling |
| Memory Index | Sentimental Value | Financial + emotional value tracking |
| Mnemonic Propagation | Cultural Impact | Viral demand wave prediction |
| Cultural Velocity | Cross-Hobby | Spillover tracking between adjacent markets |

## v7.0 - Behavioral & Network Intelligence (Phases 219-243)

| Feature | Category | What It Solves |
| --- | --- | --- |
| Dopamine Cycle Tracker | Behavioral Finance | Emotional buying/selling pattern awareness |
| Decision Fatigue Monitor | UX Psychology | Recommendation spacing to prevent overload |
| Survivorship Bias Tracker | Portfolio Accuracy | Accounting for delisted/worthless cards |
| Counterparty Fingerprint | Trust & Safety | Seller behavior pattern recognition |
| Collection Topology | Network Analysis | Hidden pattern discovery in collection structure |
| Forgery Evolution | Security | Counterfeit technique adaptation tracking |
| Circadian Optimizer | Trading Edge | Time-of-day listing/buying optimization |
| Hobby Liquidity Crisis | Emergency Planning | Rapid portfolio exit planning |

# 9. Version 8.0 - Physical & Behavioral Intelligence

Phases 244-263  |  Status: Shipped

Bridging the digital and physical worlds with IoT integration, biometric security, and advanced behavioral modeling.

## Key Innovations

| Feature | Type | Description |
| --- | --- | --- |
| IoT Condition Guardian | Hardware | Smart sensor monitoring for temp, humidity, UV in storage |
| Biometric Trading Guard | Security | Fingerprint/face verification for high-value trades |
| Card Decay Predictor (Enhanced) | Physical Science | Storage condition impact on degradation rates |
| Environmental Risk Scoring | Risk | Geographic and seasonal risk factors for card storage |

# 10. Version 9.0-10.0 - Enterprise & Group Scale

Phases 264-283  |  Status: Shipped

Collaborative features enabling teams, clubs, dealers, and investment funds to operate at institutional scale.

## v9.0 - Team Collaboration (Phases 264-273)

| Phase | Feature | Impact |
| --- | --- | --- |
| 264 | Shared Watchlists | Team synchronized watchlists |
| 265 | Group Breaks | Live group break participation |
| 266 | Club Management | Guild/club operations |
| 267 | Collective Grading | Shared batch grading workflows |
| 268 | Shared Dashboards | Team portfolio aggregation |
| 269 | RBAC Teams | Role-based access control |
| 270 | White-Label API | Partner integration API |
| 271 | Dealer Inventory | Dealer-specific tools |
| 272 | Fund Reporting | Institutional NAV & reporting |
| 273 | Audit Trail | Compliance logging |

## v10.0 - Group Scale (Phases 274-283)

| Phase | Feature | Impact |
| --- | --- | --- |
| 274 | Collaborative Set Registry | Team set completion tracking |
| 275 | Card Show Squad | Group show coordination |
| 276 | Group Buy Coop | Cooperative bulk purchasing |
| 277 | Draft Night War Room | Synchronized draft tracking |
| 278 | Mentorship Exchange | Peer learning platform |
| 279 | Dispute Arbitration | Transaction dispute resolution |
| 280 | Group Insurance | Pooled insurance options |
| 281 | Crowd Pricing | Consensus valuation model |
| 282 | Group Vault | Shared asset storage |
| 283 | Swap Meet | P2P trading marketplace |

# 11. Beyond v10 - Future Vision

The following initiatives represent the future direction of the platform, building on the shipped foundation.

## Near-Term Priorities (Q2-Q3 2026)

| Initiative | Description | Priority |
| --- | --- | --- |
| Live Market Data Feeds | Connect all AI models and analytics to real-time marketplace APIs (eBay, PWCC, Goldin, Heritage) | Critical |
| Performance Optimization | Bundle size reduction, lazy loading refinement, database query optimization | Critical |
| Native Mobile Apps | React Native wrappers for iOS App Store and Google Play distribution | High |
| Developer API & Docs | Public API for third-party developers with comprehensive documentation | High |
| Advanced Onboarding | Personalized onboarding flow based on collector type (casual, investor, dealer) | Medium |

## Medium-Term Initiatives (Q4 2026 - Q2 2027)

| Initiative | Description | Priority |
| --- | --- | --- |
| Real-Time Pricing Engine | WebSocket-based live price feeds with sub-second updates | High |
| Blockchain Provenance | On-chain card ownership history with verifiable certificates | Medium |
| Custom AI Models | Fine-tuned LLMs trained specifically on sports card market data | High |
| International Expansion | Multi-language support (Japanese, Korean, German) and regional marketplaces | Medium |
| Institutional Onboarding | White-glove setup for card investment funds with dedicated support | Medium |

## Long-Term Vision (2027-2028)

| Initiative | Description | Priority |
| --- | --- | --- |
| Physical Infrastructure | MSI-branded vault storage with integrated IoT monitoring | Exploratory |
| Marketplace | Native buy/sell marketplace with integrated trust, escrow, and authentication | Exploratory |
| Index Products | Investable card indices (like ETFs) using Grail Index Constructor | Exploratory |
| Insurance Products | MSI-underwritten card insurance using platform data for pricing | Exploratory |
| University Program | Educational platform teaching sports card investing using MSI tools | Exploratory |

# 12. Dependencies & Risk Factors

## Technical Dependencies

| Dependency | Impact | Mitigation |
| --- | --- | --- |
| Gemini API availability | All AI features depend on Google Gemini | Abstraction layer supports model swapping; fallback to local inference |
| Supabase platform | Auth, database, and storage | Standard PostgreSQL; can self-host or migrate to any Postgres provider |
| Marketplace APIs | eBay, PWCC, Goldin data access | Scraping fallback; community-contributed data; manual entry |
| PSA/BGS pop data | Scarcity and grading features | Community-contributed data; periodic manual imports |
| Stripe billing | Subscription management | Standard integration; alternative payment processors available |

## Market Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Sports card market downturn | Medium | Reduced user acquisition | Platform works for any market conditions; focus on loss prevention tools |
| Marketplace API restrictions | Medium | Limited data feeds | Multiple data source strategy; community-contributed pricing |
| Competitor AI features | High | Feature parity erosion | Continuous innovation; 280+ phase head start; patent considerations |
| Regulatory changes (tax) | Low | Tax tool updates needed | Modular tax engine; rapid update capability |
| AI model deprecation | Low | Feature disruption | Model-agnostic abstraction; multi-provider support |

# 13. Success Metrics by Phase

## Core Platform (v1.0)

| Metric | Target | Measurement |
| --- | --- | --- |
| Dashboard load time | < 2 seconds | Performance monitoring |
| AI valuation accuracy | > 85% confidence | Backtest against realized sales |
| Collection import success | > 95% for CSV | Import completion tracking |
| Daily active users | Growth baseline | Analytics dashboard |

## Competitive Moat (v2.0)

| Metric | Target | Measurement |
| --- | --- | --- |
| Mobile engagement | > 40% of sessions | Device analytics |
| Trading tool adoption | > 30% of Pro users | Feature usage tracking |
| Grading ROI accuracy | > 80% within 1 grade | Post-submission comparison |
| User retention (30-day) | > 60% | Cohort analysis |

## Advanced Intelligence (v3.0)

| Metric | Target | Measurement |
| --- | --- | --- |
| Deal finder hit rate | > 20% profitable deals | Trade outcome tracking |
| Rules engine adoption | > 15% of Pro users | Feature usage tracking |
| Import data accuracy | > 90% field matching | Validation against source |
| Social feature engagement | > 25% weekly active | Social analytics |

## Enterprise (v9.0-10.0)

| Metric | Target | Measurement |
| --- | --- | --- |
| Enterprise accounts | Growth baseline | Subscription analytics |
| API usage | > 1000 calls/day/partner | API monitoring |
| Group feature adoption | > 50% of groups active weekly | Group analytics |
| Revenue per enterprise account | > 10x Pro ARPU | Financial reporting |

--- End of Feature Roadmap ---